Tutorial: Uso do PSP2
Personal Software ProcessSM
para Engenheiros: Parte 2

---
Tutorial Objectives
Objetivos do tutorial
Após este tutorial, você
  1. entenderá os novos elementos do processo PSP2,
  2. aprenderá como usar os scripts e formulários do PSP2,
  3. estará preparado para usar o PSP2 para o Programa 5.

---
PSP2 Objectives
Objetivos do PSP2
Os objetivos do PSP2 são consistem em introduzir:
  1. revisão de projeto,
  2. revisão de código,
  3. métodos para avaliar e melhorar a qualidade de suas revisões.

---
New Process Elements
Novos elementos do processo
Existem dois novos elementos no processo:
  1. lista de verificação para revisão do projeto,
  2. lista de verificação para revisão do código.
As listas de verificação para revisão de projeto e código serão descritas separadamente..
Duas novas competências são adicionadas ao PSP:
  1. revisão de projeto e de código,
  2. planejamento de qualidade.
No PSP2, o formulário de resumo do planejamento do projeto é atualizado para comportar estas novas competências.

---
Design and Code Reviews
Revisões de projeto e de código
Duas novas fases são adicionadas ao processo:
  1. Revisão de projeto (DLDR)
  2. Revisão de código (CR)
Dados de tempo e defeitos destas fases também serão sumarizados no formulário de resumo de planejamento do projeto.

---
Quality Planning
Planejamento de qualidade
PSP2 introduz a questão de planejamento de qualidade.
Planejamento de qualidade envolve:
  1. estimar a quantidade total de defeitos que serão inseridos,
  2. estimar a quantidade de defeitos que serão inseridos e removidos em cada fase do processo,
  3. estimar o tempo necessário para revisões de projeto e de código,
  4. ajustar esses parâmetros conforme necessário, garantindo um resultado de alta qualidade.

---
Estimating Total Defects
Estimativa do total de defeitos
Para estimar a quantidade total de defeitos inseridos e removidos, utilize o tamanho planejado do programa e a densidade de defeitos até o momento de defeitos.
Quantidade prevista de defeitos =	Quantidade de defeitos até o momento/KLOC (densidade de defeitos) x Quantidade planejada de adições e modificações

---
Estimating Defects by Phase
Estimating Defects by Phase
To estimate defects injected and removed by phase, distribute the planned total defects injected and removed based on historical data.
  1. Planned Total Defects
  2. To Date % defects injected in each phase
  3. To Date % defects removed in each phase

---
Estimating Review Time
Estimating Review Time
These PSP benchmarks can be used to estimate design review and code review time in phase.
For manual calculations, starting with the code review rate
is recommended.

---
Estimating With Review Rates -1
Estimating With Review Rates -1
Benchmark data on code review rates can be used to estimate review time.
From PSP data, we know that code review rates under 200 LOC/hour generally give high yield.
Using planned added and modified LOC, code review time can be calculated using this formula.
Assume a similar rate for design reviews.

---
Estimating With Review Rates -2
Estimating With Review Rates -2
To add review time to your plan
  1. increase the total minutes, and/or
  2. reduce compile and test time
As a final check of your estimate, make sure that
  1. review rates are less than 200 LOC per hour
  2. defect removal rates are between
    1. 3 to 5 per hour for design review
    2. 5 to 10 per hour for code review
  2. A/FR is about 2.0

---
Estimating Considerations
Estimating Considerations
Initially no historical data are available for planning defects injected and removed in review phases.
Until you have data for design and code review phases, you may want to consider
  1. defects injected are 0
  2. defects removed should be based on your yield goal
Your yield goal should be based on your interim report analysis. If you do not have a yield goal, you should try to achieve greater than 60% yield.

---
Estimating Defects Removed
Estimating Defects Removed
Defects removed in a review phase are calculated using
  1. number of defects escaping from prior phases
  2. number of defects injected in a phase
  3. percentage of defects removed, i.e. Phase Yield
Defects present	=	escapes + injected
Defects removed	=	present × phase yield

---
PSP2 Project Plan Summary
PSP2 Project Plan Summary
Complete your estimates of
  1. Time in phase
  2. Defects injected in phase
  3. Defects removed in phase
Enter these values on the PSP2 project plan summary.
1
2
3

---
Derived Quality Measures
Derived Quality Measures
PSP2 also provides the following derived quality measures.
  1. Defect removal efficiency
  2. Defect removal leverage
  3. Test defects per KLOC
  4. Total defects per KLOC
  5. Yield

---
Defect Removal Efficiency
Defect Removal Efficiency
Defect removal efficiency is calculated automatically and shows the number of defects removed per hour for
  1. Design review
  2. Code review
  3. Compile
  4. Test

---
Defect Removal Leverage
Defect Removal Leverage
Defect removal leverage is calculated automatically and compares removal efficiency for
  1. Design Review vs. Unit Test
  2. Code Review vs. Unit Test
  3. Compile vs. Unit Test

---
Test Defects Per KLOC
Test Defects Per KLOC
  - Test defects per KLOC is calculated automatically and is an indicator of the quality of the program that you put into test.

---
Total Defects Per KLOC
Total Defects Per KLOC
  - Total defects per KLOC is calculated automatically and is a measure of the total defects injected during the process.

---
Yield
Yield
  - Yield (actual and to-date) is calculated automatically for the entire process and is the percentage of defects injected and removed before the first compile.

---
Messages to Remember
Messages to Remember
You will see more improvement from design and code reviews than any other process change you make.
  1. Quality will improve.
  2. Productivity will increase.
PSP2 provides data that allows you to
  1. plan for specific quality levels
  2. control quality during development
  3. improve the quality of your PSP
  4. increase productivity without sacrificing quality