## Slide 1: Introduction to PSP and TSP
Personal Software ProcessSM for Engineers: Part I

## Slide 3
Copyright 2016 Carnegie Mellon University [Distribution Statement A] This material has been approved for public release and unlimited distribution. Please see Copyright notice for non-US Government use and distribution. This material is based upon work funded and supported by the Department of Defense under Contract No. FA8721-05-C-0003 with Carnegie Mellon University for the operation of the Software Engineering Institute, a federally funded research and development center. NO WARRANTY. THIS CARNEGIE MELLON UNIVERSITY AND SOFTWARE ENGINEERING INSTITUTE MATERIAL IS FURNISHED ON AN “AS-IS” BASIS. CARNEGIE MELLON UNIVERSITY MAKES NO WARRANTIES OF ANY KIND, EITHER EXPRESSED OR IMPLIED, AS TO ANY MATTER INCLUDING, BUT NOT LIMITED TO, WARRANTY OF FITNESS FOR PURPOSE OR MERCHANTABILITY, EXCLUSIVITY, OR RESULTS OBTAINED FROM USE OF THE MATERIAL. CARNEGIE MELLON UNIVERSITY DOES NOT MAKE ANY WARRANTY OF ANY KIND WITH RESPECT TO FREEDOM FROM PATENT, TRADEMARK, OR COPYRIGHT INFRINGEMENT. This material is distributed by the Software Engineering Institute (SEI) only to course attendees for their own individual study. Except for the U.S. government purposes described below, this material SHALL NOT be reproduced or used in any other manner without requesting formal permission from the Software Engineering Institute at permission@sei.cmu.edu. The U.S. Government's rights to use, modify, reproduce, release, perform, display, or disclose this material are restricted by the Rights in Technical Data-Noncommercial Items clauses (DFAR 252-227.7013 and DFAR 252-227.7013 Alternate I) contained in the above identified contract. Any reproduction of this material or portions thereof marked with this legend must also reproduce the disclaimers contained on this slide. Although the rights granted by contract do not require course attendance to use this material for U.S. Government purposes, the SEI recommends attendance to ensure proper understanding. Carnegie Mellon® is registered in the U.S. Patent and Trademark Office by Carnegie Mellon University. Personal Software ProcessSM, PSPSM, Team Software ProcessSM and TSPSM are service marks of Carnegie Mellon University. DM-0004310

## Slide 4: Lecture Topics
The need for change
PSPSM and TSPSM principles and objectives
What is the TSP?
The need for management support
What is the PSP and how does it help?
Course results
Introduction to PSP and TSP
SM Personal Software Process, PSP, Team Software Process, and TSP are service marks of Carnegie Mellon University.

## Slide 5: The Changing World of Software
Software now controls most business, government, and military systems.
  Factories are managed by software.
  Most advanced products are controlled by software.
  Finance, administrative, and business operations are largely run by software.
The cost, schedule, and quality of software is now a critical business concern.
Introduction to PSP and TSP

## Slide 6: Software Products are Bigger
0
1
10
100
1,000
10,000
100,000
1,000,000
10,000,000
1960
1965
1970
1975
1980
1985
1990
1995
2000
Years
Size in KLOC
Moore’s Law:
2X in 18 months
10X in 5 years
Introduction to PSP and TSP
Notes: No changes.

## Slide 7: Big Software Projects Usually Fail
Introduction to PSP and TSP
Standish: Chaos Reports, 1999
With increased size, projects are more troubled.
Project Size | People | Time (Months) | Success Rate
Less than $750K | 6 | 6 | 55%
$750K to $1.5M | 12 | 9 | 33%
$1.5M to $3M | 25 | 12 | 25%
$3M to $6M | 40 | 18 | 15%
$6M to $10M | +250 | +24 | 8%
Over $10M | +500 | +36 | 0%
This is a problem of scale: current software practices do not scale up.

## Slide 8: Why Projects Fail -1
Large and small software projects fail for four reasons.
Project commitments are often unrealistic.
  The larger the project, the less influence we have.
  If we don’t have anything to say, nobody will listen.
Larger projects are harder to control.
  Today, few developers have personal plans.
  Without a plan, you cannot know job status.
  If you don’t know where you are, management can’t understand job status.
  If management doesn’t understand job status, they can’t manage projects.
Introduction to PSP and TSP

## Slide 9: Why Projects Fail -2
Quality problems get worse with project size.
  In software systems, if any part has quality problems, the system will have quality problems.
  If the developers do not manage quality, their teams cannot manage quality.
  When unmanaged, quality will always be poor.
To be effective, teams need leadership and coaching.
  Leaders build team motivation and commitment.
  Coaching develops team cohesion.
  Cohesive, motivated, and committed teams do the best work.
Introduction to PSP and TSP

## Slide 10: The Need for Change
Many lives and businesses now depend on software.
We now need larger, more complex, and safer software systems on predictable schedules.
Without different software practices, this will not happen.
The Team Software Process (TSP) addresses this need.
The PSP provides the knowledge and skill that developers need to work on TSP teams.
Introduction to PSP and TSP

## Slide 11: Management Support -1
The initial TSP objective is to convince management to let your team be self directed.
A self-directed team
sets its own goals
establishes its own roles
decides on its own development strategy
defines its own processes
develops its own plans
measures, manages, and controls its own work
Self-directed teams do the best work.
Introduction to PSP and TSP

## Slide 12: Management Support -2
Management will support you as long as you
strive to meet their needs
provide regular reports on your work
convince them that your plans are sound
do quality work
respond to changing needs
come to them for help when you have problems
Introduction to PSP and TSP

## Slide 13: Management Support -3
Self-directed teams are a bargain.
Management will agree to your managing your own work as long as they believe that you are doing a superior job.
To convince them of this, you must
maintain precise and accurate plans
measure and track your work
regularly show management that you are doing superior
work
The PSP shows you how to do this.
Introduction to PSP and TSP

## Slide 14: PSP Principles -1
The quality of a software system is determined by the quality of its worst components.
The quality of a software component is governed by the individual who developed it.
The quality of a software component is governed by the quality of the process used to develop it.
The key to quality is the individual developer’s skill, commitment, and personal process discipline.
Introduction to PSP and TSP

## Slide 15: PSP Principles -2
As a software professional, you are responsible for your personal process.
You should measure, track, and analyze your work.
You should learn from your performance variations.
You should incorporate lessons learned into your personal practices.
Introduction to PSP and TSP

## Slide 16: What Does a PSP Provide?
A stable, mature PSP allows you to
  estimate and plan your work
  meet your commitments
  resist unreasonable commitment pressures
You will also
  understand your current performance
  be better equipped to improve your capability
Introduction to PSP and TSP

## Slide 17: What Does the PSP Provide?
The PSP provides
  a proven basis for developing and using an industrial-strength personal process
  a discipline that shows you how to improve your personal process
  the data to continually improve the productivity, quality, and predictability of your work
Introduction to PSP and TSP

## Slide 18: What is the PSP?
The PSP is a personal process for developing software or for doing any other defined activity. The PSP includes
  defined steps
  forms
  standards
It provides a measurement and analysis framework for characterizing and managing your personal work.
It is also a defined procedure that helps you to improve your personal performance.
Introduction to PSP and TSP

## Slide 19: The PSP Process Flow
Introduction to PSP and TSP

## Slide 20: The Personal Software Process
The PSP process is designed for individual use.
It is based on scaled-down industrial software practice.
The PSP course demonstrates the value of using a defined and measured process.
It helps you and your organization meet the increasing demands for high quality and timely software.
Introduction to PSP and TSP

## Slide 21: Learning the PSP -1
The PSP is introduced in six upward-compatible steps.
You write one or more module-sized programs at each step.
You gather and analyze data on your work.
You use the results to improve your personal performance.
Introduction to PSP and TSP

## Slide 22: Learning the PSP -2
Introduction to PSP and TSP

## Slide 23: Learning the PSP -3
PSP0: You establish a measured performance baseline.
PSP1: You make size, resource, and schedule plans.
PSP2: You practice defect and yield management.
Introduction to PSP and TSP

## Slide 24: At Course Conclusion
You will have practiced the key elements of an industrial-strength software process.*
You will understand which methods are most effective for you.
You will do better work.
You will have long-term improvement goals.
Introduction to PSP and TSP
*These are generally called CMMI level 5 processes.

## Slide 25: Course Results
We now have data on over 30,000 programs written using the PSP.
The following charts show how others have improved during the PSP course.
  effort estimating
  compile and test time
  productivity
Introduction to PSP and TSP

## Slide 26: PSP Effort Estimating Accuracy
Majority are under- Estimating
Much tighter balance around zero
Introduction to PSP and TSP
Balance of over- and Underestimates
PSP 0
100%
0%
-
100%
-
200%
100%
0%
-
100%
-
200%
0
20
40
0
20
40
PSP 1
100%
0%
-
100%
-
200%
100%
0%
-
100%
-
200%
0
20
40
0
20
40
PSP 2
100%
0%
-
100%
-
200%
100%
0%
-
100%
-
200%
0
20
40
0
20
40

## Slide 27: Compile and Test Time – 810 Engineers
Introduction to PSP and TSP

## Slide 28: Size and LOC/hour – 810 Engineers
Introduction to PSP and TSP

## Slide 29: Messages to Remember
The PSP is a defined process that helps you do better work.
Once you have completed the course, you will know how to apply the PSP to your personal needs.
You will have the knowledge and skill to be on a TSP team.
With PSP0, the objective is to gather accurate and complete data on your work.
Introduction to PSP and TSP