Tutorial: Uso do PSP0
Personal Software ProcessSM
para Engenheiros: Parte 1

---
Picture (Optional)

---
Before You Begin
Antes de você começar o curso
PSP não é o melhor processo para desenvolver software.
PSP é um processo para aprender sobre processos de software.
PSP é o equivalente em processo de software para um exemplo de código em codificação.
Ele poderá funcionar muito bem para muitos estudantes que queiram utilizá-lo no cotidiano do trabalho, mas este não é o propósito!
Após você completar o curso, você conseguirá:
  1. examinar seus dados de PSP,
  2. revisar suas experiências e os PIPs,
  3. ajustar o PSP para suas necessidades.

---
Tutorial Objectives
Objetivos do tutorial
Após este tutorial, você:
  1. entenderá o processo PSP0,
  2. saberá como usar os scripts e formulários do PSP0,
  3. estará preparado para usar o PSP0 no Programa 1.

---
PSP0 Process
Processo PSP0
PSP0 é um processo pessoal simples e definido:
  1. faça um plano,
  2. use seus métodos atuais de proejto e desenvolvimento para criar um pequeno programa,
  3. registre os dados de tempo e de defeitos quanto ao programa em desenvolvimento,
  4. prepare um relatório resumido.

---
PSP0 Objective
Objetivo do PSP0
Os objetivos do PSP0 são:
  1. mostrar o uso de um processo definido para o desenvolvimento de pequenos programas,
  2. incorporar medidas básicos no processo de desenvolvimento de software,
  3. demandar mudanças mínimas nas suas práticas de desenvolvimento de software.

---
PSP0 Process Phases -1
Fases do processo PSP0
PSP0 possui seis fases.
Planejamento – produz um plano para o desenvolvimento do programa, considerando os requisitos do software.
Projeto/Desenho – produzir uma especificação de projeto para o programa, considerando os requisitos do software.
Codificação – transformar a especificação do projeto em comandos de linguagem de programação..

---
PSP0 Process Phases -2
Fases do processo PSP0
(continuação)
Compilação – traduzir os códigos de programação em código executável.
Teste – analisar se o código executável satisfaz os requisitos do software.
Encerramento – resumir a analisar os dados do projeto..

---
Phase Order
Ordem das fases do processo
PSP parece ser um processo em cascata, mas ele não é.
A ordem das fases é determinada pela dependência entre as fases:
  1. Você não pode testar o código antes dele estar compilado.
  2. Você não pode compilar o código antes dele estar escrito.
  3. Você não pode usar o projeto You can’t use the design if it’s produced after the code is written.
  4. There’s no reason to make a plan after you’re done.
Conclusion…start here with a plan.
Test
Compile
Code
Design
Plan

---
Process Flow
Process Flow
When programs are small or well understood, you can execute the phases in order.
Produce a plan.
Design all modules.
Code all modules.
Compile the coded program.
Summarize the project data during the postmortem.

---
Cyclic Process Flow -1
Cyclic Process Flow -1
Large programs or those that are not well understood may require an iterative approach.
In this example the design is completed in one step.
Two modules are identified during the design, modules A and B.
Then each module is separately coded, compiled, and tested.
This example uses the PSP0 phases and two cycles of code-compile-test.

---
Cyclic Process Flow -2
Cyclic Process Flow -2
There can be more than two cycles
and cycles can also include the design phase as in this example.
Note that each cycle is focused on producing part of the program, e.g. Module A, Module B, Module C.
Part size is a key factor for
determining cycles.
  1. a line of code is too small
  2. a program may be too large
One or more classes, methods, procedures, or functions are probably the right size.
You need to determine what works
for you.

---
Process Scripts
Process Scripts
Process scripts provide “expert-level” guidance on how to use the process.
They are one or two pages long.
They describe the
  1. Purpose
  2. Entry criteria
  3. General guidelines
  4. Steps
  5. Exit criteria

---
The PSP0 Scripts -1
The PSP0 Scripts -1
Planning: Estimate the development time.
Development: Develop the product using your current methods.
Postmortem: Complete the project plan summary with the time spent and defects found and injected in each phase.

---
The PSP0 Scripts -2
The PSP0 Scripts -2
Design: Design the program using your current design methods.
Coding: Implement the program.
Compile: Compile until defect-free.
Test: Test the program and fix all defects.
Record defects in the defect log and time per phase in the time log.

---
Using Process Scripts
Using Process Scripts
Process scripts guide you through the process.
You should
  1. check the entry criteria before starting a phase
  2. record the phase start time
  3. perform the phase steps and instructions
  4. record defects as they are found and corrected
  5. check the exit criteria before ending a phase
  6. record the phase end time
  7. go to the next phase
Force yourself to use this paradigm until it becomes a habit.

---
PSP0 Measures and Forms
PSP0 Measures and Forms
PSP0 measures
  1. Time – track time in phase
  2. Defects – record defects as they are found and fixed
PSP0 has four forms
  1. PSP0 Project Plan Summary – summarizes planned and actual time and defects by phase
  2. PSP0 Time Recording Log – used to record time
  3. PSP0 Defect Recording Log – used to record defects
  4. PSP0 Defect Type Standard – used to define standard defect types

---
PSP Student Workbook
PSP Student Workbook
The PSP Student Workbook provides support for the PSP.
  1. scripts
  2. forms
  3. measures
  4. calculations
  5. planning
  6. tracking
  7. quality management
  8. analysis
  9. historical data
  10. access to class materials
It also provides support for post-course use of the PSP.

---
Installing the PSP Student Workbook
Installing the PSP Student Workbook
Double click on the PSP Student Workbook install file, you downloaded earlier, to start the installation process.
Select the install location (typically your desktop or documents folder) and complete the installation process.
You should now have the PSP Student Workbook folder containing:
  1. PSP Assignments MDB
  2. PSP Course Materials
  3. PSP Data MDB
  4. PSP Scripts and Forms
  5. PSP Student Workbook
  6. Release notes
  7. Excel spreadsheet STUn.xls

---
What’s in the Folder
What’s in the Folder
PSP Assignments MDB – a folder containing backup copy of assignment data used to submit assignments electronically.
PSP Course Materials – a folder containing the lectures, assignment kits and tutorials for the class.
PSP Data MDB – a folder containing a backup database where you can save your data.
PSP Scripts and Forms – a folder containing the PSP scripts and forms.
PSP Student Workbook – the PSP student workbook
Release notes – release notes for the current version of the PSP student workbook.
Excel spreadsheet STUn.xls – a spreadsheet for submitting student data to your instructor.

---
Open the PSP Student Workbook
Open the PSP Student Workbook
To use the PSP Student Workbook you will need Microsoft Access 2002, service pack 3 or newer version.
Open the PSP Student Workbook.
If you get a security warning; click “open”.
When it opens, you will see the Welcome form.
NOTE: If you do not have Microsoft Access, you may install the runtime version of Microsoft Access 2007 by downloading AccessRuntime.exe from the internet and installing it on your computer.

---
The Welcome Form
The Welcome Form
The welcome has three buttons near the bottom of the form.
  1. Import your data… is used to import data from a previous version of the workbook when updating.
  2. Update your profile… is used to update your student profile.
  3. Continue to projects… takes you to the main form.
Click Continue to projects… to create your student profile and open the main form.

---
Complete the Student Profile
Complete the Student Profile
Enter the following
  1. name
  2. initials
  3. date
  4. name of your organization
     or company
  5. name of the lead instructor
Answer the questions under
each tab.
  1. employment status
  2. software experience
  3. programming experience
  4. educational background
Click Finish…the main PSP Student Workbook form will open.

---
PSP Student Workbook Main Form
PSP Student Workbook Main Form
The PSP student workbook main form provides access to
  1. Projects
  2. Processes
  3. Size measures
  4. Analysis tools
  5. Scripts/forms
  6. Course materials

---
Project Directory
Project Directory
Use this tab to
  1. create new projects
  2. open projects
  3. replan projects
  4. delete projects
  5. import/export data
  6. mark projects completed

---
Import/Export
Import/Export
Use this form to save and restore data and structure to the backup database
You can also use this form to submit assignment data to your instructor using one of two options
  1. Export data to the included STUn.XLS file and provide your instructor with a copy of this file.
  2. Create an assignment submission
     file for use with the SEI blended
     learning system.
You can also use this form to import data when upgrading to a newer version of the PSP Student Workbook.

---
Process Directory
Process Directory
Use this tab to
  1. create new processes
  2. open processes
  3. delete processes

---
Size Measures
Size Measures
Use this tab to
  1. create new size measures
  2. open size measures
  3. delete size measures

---
Analysis Tools
Analysis Tools
Use this tab to analyze your data.
Analysis tools include
  1. productivity
  2. actual program size
  3. actual time
  4. estimation error
Click on any of the 42 hyperlinks to open the corresponding tool.

---
Scripts/Forms
Scripts/Forms
Use this tab to open the word document(s) containing the PSP scripts and forms.
Click on a hyperlink to open the document.

---
Course Materials
Course Materials
Use this tab to open the course materials
Click on a hyperlink to open the document.

---
Back to the Project Directory -1
Back to the Project Directory -1
There are eight assignments in
the course.
Each assignment is a project.
To execute an assignment you will
  1. open the corresponding project
  2. use the forms provided to plan it
  3. track it using the time log and defect log forms
  4. conduct a postmortem when the project is finished
  5. mark it completed

---
Back to the Project Directory -2
Back to the Project Directory -2
The project directory displays the
  1. Project name
  2. Start date
  3. Completed date
  4. Completed checkmark
Note…
  1. The course assignment projects must be completed in order.
  2. The names of these projects should not be changed.
  1. Mark them complete only when you’re absolutely certain that you’ve entered all data correctly.

---
Getting Started: Opening a Project
Getting Started: Opening a Project
Select the first project, Program 1
Click the record selector
Click a field in the record
Click the Open Project button.
Open project
Field
Record selector
UI Facts and Shortcuts
Move to next field in form…<tab>
Move to prior field in form… <shift><tab>
Move to next subform within a form… <ctrl><tab>
Move to prior subform within a form… <ctrl><shift><tab>
Delete field contents when selected… <del>
Undo delete field… <esc>
Enter current date…<ctrl>;
Enter current time… <ctrl>:
Enter copy of field from same field in previous record… <ctrl>”
UI Facts and Shortcuts
Delete record… click record selector and <del> or use provided button
Selected record… an arrow in the record selector
Editing record or starting new record… a pencil in the record selector
Undo edit or new record… hit esc until pencil disappears.

---
Opening a Project
Opening a Project
The PSP uses historical data as an aid to planning, you will learn more about this during the class.
The historical data are data from completed projects.
  1. Time
  2. Size
  3. Defects
When you open a project, a summary snapshot of this data is created and stored with the project.
Changes to data on earlier projects will not affect a later project after it has been opened.
NOTE: The Replan Project button will recalculate the historical data for the selected project using data from all projects that were completed before the selected project started.

---
PSP0 Forms -1
PSP0 Forms -1
This is the PSP0 Project Plan Summary.
To open the other PSP0 forms click PSP0 Forms… on the PSP0 menu.
Select the form to open
Time Log
Defect Log
Defect Type Standard

---
PSP0 Forms -2
PSP0 Forms -2

---
PSP0 Time Recording Log -1
PSP0 Time Recording Log -1
Phase: Select the phase on which you were working.
Start: Enter the date and time you started working. Double click to enter the current date and time or type <ctrl>;<space><ctrl>:
Int.: Enter any interruption time in minutes.

---
PSP0 Time Recording Log -2
PSP0 Time Recording Log -2
Stop: Enter the date and time you stop working. Double click to enter the current date and time.
Delta Time: The delta time is calculated automatically.
Comments: Use to describe any interruption, the task you were doing or anything else that significantly affects your work

---
Defect Recording Log -1
Defect Recording Log -1
Type: Select the defect type
Date: Enter the date the defect was found. Double-click to enter the current date.
Phase Injected: Select or enter the phase during which you judge the defect was injected.
Phase Removed: Enter the phase during which you found and fixed the defect.

---
Defect Recording Log -2
Defect Recording Log -2
Fix time: Enter the time that you took both to find and fix the defect. You may time it exactly, or use your best judgment.
Fix defect: If this defect was injected while fixing another defect, enter the number of that defect.
Description: Enter explanation of what the defect was (not the symptom, but the defect!).

---
Defect Type Standard
Defect Type Standard
The defect type standard provides a general set of defect categories.
While you may add items or replace this standard with your own, it is generally wise to stick with these simple definitions until you have data to guide your changes.

---
PSP0 Project Plan Summary
PSP0 Project Plan Summary
Enter your best estimate of the total time that the development will take.
The remaining items are calculated automatically.
Time in phase
Actual time
To Date time
To Date % time
Defects injected and removed in phase
Actual defects
To Date defects
To Date % defects

---
Project Plan Summary Update
Project Plan Summary Update
Starting with version 20061007, all fields that the student enters data in are formatted as shown.

---
Completing a PSP Project -1
Completing a PSP Project -1
Select the project, e.g. Assignment 1.
Enter a date in the completed fields or click the completed checkbox to enter today’s date.

---
Completing a PSP Project -2
Completing a PSP Project -2
Some notes on completing a project…
  1. Each project’s plan is based on historical data from prior projects.
  2. When a project is first opened, it takes a snapshot of the current historical data for use in planning.
  3. If these data are in error, the plan will be in error.
  4. With the limited data available in the course, projects are prevented from being opened until the prior project is completed.
  5. You must still do your part and make sure that the project data are complete and self-consistent before marking a project complete.
  6. If you’re not sure that your data are right, don’t guess…check the text or ask an instructor.

---
Some Common Errors
Some Common Errors
The following are common errors students make.
  1. Not tracking time in planning and postmortem
  2. Skipping phases or executing phases out of order
  3. Omitting some defects found in compile or test
  4. Forgetting to record the measured actual size of programs developed (PSP1.x and above)
  5. Confusing phases with activity, e.g. counting time spent re-designing or re-coding during test as design time or coding time.
The next few slides address some specific problems with time and defect tracking.

---
Defect Fix Time
Defect Fix Time
Defect fix time is often misunderstood.
It is the time taken both to find and fix the defect.
Example
8:05 run compiler on p1a.c, “line 23 - type mismatch”
8:06 run editor on p1a.c
8:15 change declaration on line 6 from integer to real
8:16 run compiler on p1a.c, “no errors”
Q: What is the defect fix time?
A: 10 minutes

---
Defect Phase Injected
Defect Phase Injected
The injected phase for a defect depends on the phase the program is in.
Example:
Tom finds a major logic error in his program during test. He has to redesign and code part of his program.
Q: What phase is Tom’s program in?
A: Test
Tom finds a defect in the new code he
has written.
Q: In what PSP phase was the defect injected?
A: Test

---
Measurement in the Cyclic Process
Measurement in the Cyclic Process
Considerations
  1. Include a program part identifier in the notes field on time log entries.
  2. Add a similar annotation to defect log entries.
  3. Use “Test” as the phase removed when defects are found in a previously tested part.
Example
Tom finds and fixes an interface error in part A of his program while coding part B.
Q: In what PSP phase was this defect removed?
A: Test

---
Measurement Hints
Measurement Hints
Gather and record data on your process as you work, not afterwards. If you forget, promptly make your best guess.
Be precise and accurate.
  1. Track time in minutes.
  2. Count every defect.
You will be using your own data to manage your process; gather data that is worthy of your trust.

---
Messages to Remember
Messages to Remember
In using PSP0, your principal objective is to learn to gather and report accurate and complete data on your work.
Once you have completed this course, you will know how to adjust and extend the PSP to meet your future needs.
Until then, make your best effort to follow the PSP process scripts and instructions.